## Slide 1: Agile Model
agile methodology
scrum master
role of scrum master profile
user stories
sprint planning
retrospection
burn down chart
poker planning
daily standup
scrum board
kanban/jeera
product owner
role of product owner
velocity
sprint backlog

## Slide 2: Agile methodology
AGILE methodology is a practice that promotes continuous iteration of development and testing throughout the software development lifecycle of the project. Both development and testing activities are concurrent unlike the Waterfall model

## Slide 3
Scrum is a framework for project management that emphasizes teamwork, accountability and iterative progress toward a well-defined goal. The framework begins with a simple premise: Start with what can be seen or known. After that, track the progress and tweak as necessary. The three pillars of Scrum are transparency, inspection and adaptation.
The framework, which is often part of Agile software development, is named for a rugby formation. Everyone plays a role. When it comes to product development, Scrum roles include product owner, Scrum master and Scrum development team.

## Slide 4
Scrum Master
A scrum master is the facilitator for an agile development team. Scrum is a methodology that allows a team to self-organize and make changes quickly, in accordance with agile principles. The scrum master manages the process for how information is exchanged.

## Slide 5
The scrum master is responsible for:
1. Helping the team to reach consensus for what can be achieved during a specific period of time. 2. Helping the team to reach consensus during the daily scrum. 3. Helping the team to stay focused and follow the agreed-upon rules for daily scrums. 4. Removing obstacles that are impeding the team's progress. 5. Protecting the team from outside distractions.

## Slide 6
Important considerations for writing user stories:
Stakeholders write user stories. An important concept is that your project stakeholders write the user stories, not the developers. User stories are simple enough that people can learn to write them in a few minutes, so it makes sense that the domain experts (the stakeholders) write them.
Use the simplest tool. User stories are often written on index cards (at least when your project team is co-located). Index cards are very easy to work with and are therefore an inclusive modeling technique.
Remember non-functional requirements. Stories can be used to describe a wide variety of requirements types.

## Slide 7
Sprint planning is a collaborative effort involving a ScrumMaster, who facilitates the meeting, a Product Owner, who clarifies the details of the product backlog items and their respective acceptance criteria, and the Entire Agile Team, who define the work and effort necessary to meet their sprintcommitmen

## Slide 8
Agile Retrospecting
An Agile retrospective is a meeting that's held at the end of an iteration in Agile software development (ASD ). During the retrospective, the team reflects on what happened in the iteration and identifies actions for improvement going forward.

## Slide 9
The Scrum Burndown Chart is a visual measurement tool that shows the completed work per day against the projected rate of completion for the current project release. Its purpose is to enable that the project is on the track to deliver the expected solution within the desired schedule.

## Slide 10
Planning Poker is an agile estimating and planning technique that is consensus based. To start a poker planning session, the product owner or customer reads an agile user story or describes a feature to the estimators.
Each estimator is holding a deck of Planning Poker cards with values like 0, 1, 2, 3, 5, 8, 13, 20, 40 and 100, which is the sequence we recommend. The values represent the number of story points, ideal days, or other units in which the team estimates.

## Slide 11
In Scrum, on each day of a sprint, the team holds a daily scrum meeting called the “daily scrum.” Meetings are typically held in the same location and at the same time each day. Ideally, a daily scrum meeting is held in the morning, as it helps set the context for the coming day's work. These scrum meetings are strictly time-boxed to 15 minutes. This keeps the discussion brisk but relevant.

## Slide 12
Agile concepts: the Scrum Task Board. In Scrum the task board is a visual display of the progress of the Scrum team during a sprint. It presents a snapshot of the current sprint backlog allowing everyone to see which tasks remain to be started, which are in progress and which are don

## Slide 13
Kanban is a method for managing the creation of products with an emphasis on continual delivery while not overburdening the development team. Like Scrum, Kanban is a process designed to help teams work together more effectively.

## Slide 14
Kanban is based on 3 basic principles:
Visualize what you do today (workflow): seeing all the items in context of each other can be very informative
Limit the amount of work in progress (WIP): this helps balance the flow-based approach so teams dont start and commit to too much work at once
Enhance flow: when something is finished, the next highest thing from the backlog is pulled into play
Kanban promotes continuous collaboration and encourages active, ongoing learning and improving by defining the best possible team workflow.

## Slide 15
Product owner roles
1.Defining the vision
The agile product owner is the point person on the product development team, using their high-level perspective to define goals and create a vision for development projects.
2. Managing the product backlog
Product backlog : It is a live document that should be continually updated based on evolving project needs throughout development.
3.Prioritizing needs
they must juggle the triangle of scope, budget, and time, weighing priorities according to the needs and objectives of stakeholders.
4. Overseeing development stages
During the planning stages, the agile product owner works with stakeholders to identify and organize the steps required for the next iteration.
5. Anticipating client needs
Their deep market knowledge and communication skills allow them to anticipate problems or needs and address them.

## Slide 16
Velocity is a measure of the amount of work a Team can tackle during a single Sprint and is the key metric in Scrum. Velocity is calculated at the end of the Sprint by totaling the Points for all fully completed User Stories.

## Slide 17
Spring backlog
The sprint backlog is a list of tasks identified by the Scrum team to be completed during the Scrum sprint. During the sprint planning meeting, the team selects some number of product backlog items, usually in the form of user stories, and identifies the tasks necessary to complete each user story. Most teams also estimate how many hours each task will take someone on the team to complete.